Integrated Project Management Plan (IPMP)

Hospital Laboratory Information System (LIS) Implementation

1. Executive Summary

This plan provides an overview of the approach and strategies for executing, monitoring, and controlling the Hospital Implementation project, ensuring delivery of high-quality, timely, and within-budget solutions aligned with strategic organizational goals.

2. Project Objectives

- Deploy a fully integrated system in 12 months.

- Reduce lab result turnaround from 24 to 12 hours.

- Improve data accuracy and compliance.

- Achieve ROI of 30% within 3 years.

- Enable seamless integration with existing hospital systems.

3. Scope Statement

High-Level Scope

- System procurement and installation.

- Data migration and system integration.

- User training and change management.

- Post-implementation support.

Out of Scope

- Hardware infrastructure outside the lab.

- Upgrades to unrelated hospital systems.

- External lab systems beyond HL7 exchange.

4. Schedule Management

- Approach: Use CPM, Gantt charts, and MS Project for schedule development.

- Key Milestones: System ready for testing (Month 6), UAT completion (Month 8), Go-live (Month 9).

- Control: Weekly updates, schedule variance analysis, and contingency buffers.

5. Cost Management

- Estimated Budget: ~$839,000 + 10% contingency = $923,000.

- Approach: Use Earned Value Management (EVM), regular tracking, and variance analysis.

- Contingency: Reserved for vendor delays, scope creep, data issues.

6. Quality Management

- Standards: HIPAA compliance, HL7/DICOM standards, high system uptime.

- Activities: System testing, user acceptance, inspections, audits.

- Tools: Checklists, control charts, root cause analysis.

- Goal: Zero critical defects at go-live; 99.9% uptime.

7. Resource Management

- Personnel: Project manager, analysts, developers, trainers, vendors.

- Hardware & Software: Servers, licenses, interfaces.

- Tools: MS Project, resource spreadsheets.

- Development: Cross-training and ongoing support.

8. Communication Plan

- Channels: Teams, email, dashboards, meetings.

- Frequency: Weekly team; monthly stakeholder updates.

- Key Reports: Progress, risk, issues, change requests.

- Responsibility: PM, communication officer.

9. Risk Management

- Key Risks: Vendor delays, data migration errors, resistance, scope creep.

- Mitigation: Early vendor engagement, data validation, change management, contingency reserves.

- Monitoring: Ongoing risk register reviews and response adaptation.

10. Stakeholder Management

- Stakeholders: Leadership, lab staff, clinicians, vendors.

- Strategies: Regular updates, feedback sessions, demos.

- Engagement Level: High with leadership/team; medium with staff.

11. Procurement Plan

- Activities: Issue RFP, evaluate vendors, sign contracts.

- Vendor Criteria: Cost, delivery timeline, compliance, support.

- Management: Contract oversight, performance reviews, change control.

12. Change Control Process

- All change requests documented.

- Impact analyzed before approval.

- Approved changes integrated into scope, schedule, budget.

13. Performance Monitoring & Control

- Tools: Dashboards, EVM, schedule variance, quality audits.

- Activities: Regular reviews, issue resolution, status reports.

- Adjustments: Corrective actions for deviations.

14. Closure Plan

- Final system acceptance.

- Documentation of lessons learned.

- Formal sign-off and stakeholder acknowledgment.

- Transition to support.

Conclusion

This Integrated Project Management Plan provides a structured approach to deliver the Hospital LIS successfully, aligning scope, schedule, cost, quality, risks, resources, and stakeholder engagement to meet organizational and patient care goals.